Author : Mohammad Hosein Sharify

8. DEPLOYMENT PLAN TEMPLATE

Purpose: To provide a step-by-step guide for releasing the validated software into the production environment, ensuring a controlled and predictable rollout.

Used in Phase: Deployment & Operations

Primary Author: Operations / DevOps

CHAPTERS AND DETAILS:

Chapter 1: Document Information

1.1 Project Name: [Project Name]

1.2 Plan ID: DEP-[ProjectID]-[Release Number]

1.3 Version: 1.0

1.4 Date: [Date of Plan Creation]

1.5 Author: [DevOps Lead / Release Manager]

1.6 Approvals: [Space for approvals from Change Management, Security, etc.]

Chapter 2: Release Overview

2.1 Release Summary: Brief description of what is being deployed (e.g., "Release 2.1 of the Customer Portal, including new payment functionality.").

2.2 Release Date & Time: Planned deployment window (e.g., "Saturday, November 5th, 2023, from 10:00 PM to 2:00 AM UTC").

2.3 Deployment Team: List of team members and their roles during deployment (e.g., Release Manager, DevOps Engineer, DBA, On-call Developer).

Chapter 3: Pre-Deployment Checklist

Description: A list of prerequisites that must be completed before the deployment window begins.

Content: A checklist with items like:

[ ] Validation Report signed off.

[ ] Change Request approved by CAB (Change Advisory Board).

[ ] All critical defects resolved.

[ ] Production backup completed successfully.

[ ] Deployment runbook validated in staging.

[ ] All team members briefed on the plan.

Chapter 4: Deployment Procedure

Description: The detailed, step-by-step instructions for the deployment. This is the "runbook."

4.1 Communication Plan

Content: Who needs to be notified and when.

Pre-Deployment: Notify stakeholders deployment is starting.

During Deployment: Status updates to the team.

Post-Deployment: Announce successful completion (or rollback) to all users.

4.2 Step-by-Step Instructions

Content: A numbered sequence of commands/actions. Each step should include:

Step Number: (e.g., 4.2.1)

Action: The precise command or action to perform (e.g., "Run Ansible playbook: `deploy-prod.yml`").

Expected Outcome: What should happen (e.g., "Playbook runs with zero failed tasks.").

Responsible Person: [Role/Name]

Verification Step: How to confirm the step was successful (e.g., "Check health endpoint: `https://api.prod.com/health`").

Rollback Instruction: What to do if this specific step fails.

4.3 Post-Deployment Verification

Content: Tests to confirm the deployment was successful.

Smoke Tests: (e.g., "Can users log in?", "Is the home page loading?")

Health Checks: (e.g., "Verify all services are running in the load balancer.")

Key Business Flow Check: (e.g., "Execute a test transaction.")

Chapter 5: Rollback Plan

Description: Clear instructions for aborting the deployment and reverting the system to its previous stable state in case of a critical failure.

Content:

Rollback Triggers: Specific conditions that mandate a rollback (e.g., "Database migration fails," "Application fails health checks for 10 minutes.").

Rollback Procedure: A step-by-step guide, similar to the deployment procedure, for reversing the changes.

Rollback Communication: Who to notify and what to communicate.

Chapter 6: Post-Deployment Activities

Description: Tasks to be completed after a successful deployment.

Content:

Monitoring: Intensify monitoring for the first 24-48 hours. List key metrics to watch (e.g., error rates, response times).

Documentation Update: Update any operational documentation, network diagrams, etc.

Team Debrief: Schedule a post-mortem meeting to discuss what went well and what could be improved for the next deployment.

Chapter 7: Contacts and Escalation

Description: A quick-reference list for the deployment team.

Content: A table with:

Role (e.g., Release Manager, Database Administrator, Security Officer, Network Engineer)

Primary Contact (Name)

Backup Contact (Name)

Contact Information (Phone, Slack/Teams)